Project Outline: TrackRecord (working title)

Tagline: "Track the track record of everyone with an opinion"

1. EXECUTIVE SUMMARY

Problem: Commentators, pundits, and experts make countless predictions across media daily. They're rarely held accountable when wrong, leading to a marketplace of ideas polluted with confident but inaccurate voices.

Solution: An AI-powered accountability layer that captures predictions, maps them to Polymarket markets, simulates paper trading positions, and tracks long-term accuracy with real P&L metrics.

Core Innovation: Transform abstract "prediction accuracy" into universal language of profit/loss, making it instantly clear who adds value vs. who's just noise.

Target Launch: 6-month MVP, starting with US political commentators during 2026 election cycle.

2. PRODUCT VISION

Phase 1: Paper Trading Platform (Months 1-6)

- Track 20-50 high-profile pundits automatically

- Map predictions to Polymarket markets

- Simulate paper positions based on stated confidence

- Public leaderboard with P&L tracking

- Basic website + Twitter presence

Phase 2: Scale & Engagement (Months 7-12)

- Expand to 200+ pundits across politics, economics, tech

- Browser extension showing scores inline

- Pundit opt-in verification program

- Mobile app with push alerts

- "Fade or Follow" trading signals

Phase 3: Real Money & Monetization (Year 2)

- Verified pundits can link real Polymarket wallets

- Premium subscription tier with advanced analytics

- API access for institutional clients

- Expand beyond Polymarket to other prediction markets

- Build proprietary resolution system for uncovered predictions

3. TECHNICAL ARCHITECTURE

3.1 Core Components

A. Prediction Capture Engine

Input Sources:

- Twitter/X API (real-time monitoring)

- Podcast transcripts (Whisper API + RSS feeds)

- YouTube captions

- News articles & op-eds (web scraping)

- TV transcripts (partnership with transcript services)

NLP Pipeline:

1. Monitor target accounts/shows

2. Identify predictive statements (GPT-4/Claude)

- Future tense indicators

- Probability language

- Conditional statements

3. Extract structured data:

{

predictor: "name",

statement: "full quote",

prediction: "structured claim",

confidence: "high/medium/low",

timestamp: "ISO 8601",

source_url: "link",

domain: "politics/economy/tech"

}

4. Store with cryptographic hash

B. Market Matching Engine

Process:

1. Query Polymarket API for active markets

2. Use semantic similarity (embeddings) to match prediction to market

3. Manual review queue for ambiguous matches

4. Store mapping: prediction_id → market_id

Data structure:

{

prediction_id: "uuid",

market_id: "polymarket_id",

market_question: "text",

match_confidence: 0.0-1.0,

match_type: "auto/manual/verified",

entry_price: "market price at prediction time",

entry_timestamp: "ISO 8601"

}

C. Position Simulator

Logic:

1. Convert verbal confidence → implied probability

2. Standardize position size ($100 base unit)

3. Calculate shares purchased at entry price

4. Track market price changes (hourly polling)

5. Calculate unrealized P&L for open positions

6. Calculate realized P&L at market resolution

Confidence Mapping:

- "Definitely/will/certain" → 90%+ → $1,000 position

- "Very likely/expect" → 75-90% → $500 position

- "Probably/likely" → 60-75% → $300 position

- "Maybe/could/possible" → 40-60% → $100 position

- Hedge/qualify → Don't track (too vague)

P&L Calculation:

- Entry: Buy X shares @ $P

- Exit: Market resolves YES → $1.00/share, NO → $0.00/share

- Profit/Loss: (Exit Value - Entry Cost)

D. Scoring & Analytics Engine

Metrics per pundit:

- Total P&L (cumulative)

- Win rate (% of profitable positions)

- ROI (% return on capital deployed)

- Sharpe ratio (risk-adjusted returns)

- Brier score (probabilistic accuracy)

- Prediction volume (activity level)

- Domain breakdown (politics vs economy vs tech)

- vs. Market baseline (outperformance)

- Calibration curve (stated confidence vs actual outcomes)

Leaderboards:

- All-time P&L

- Last 30/90/365 days

- By domain

- Biggest wins/losses

- Most improved

- Contrarian bets (beat consensus)

E. Data Storage

Tech Stack:

- PostgreSQL (main database)

- Redis (caching, real-time updates)

- S3 (raw data backup, prediction snapshots)

Tables:

- pundits (id, name, twitter, affiliation, domains)

- predictions (id, pundit_id, statement, confidence, timestamp, hash)

- markets (id, polymarket_id, question, resolution, close_date)

- positions (id, prediction_id, market_id, entry_price, shares, status)

- resolutions (id, position_id, exit_price, pnl, timestamp)

Immutability:

- SHA-256 hash of each prediction on capture

- Append-only predictions table

- Periodic Merkle tree snapshots

- Optional: Anchor root hashes to Bitcoin/Ethereum monthly

3.2 External Integrations

Polymarket API:

- Market data (questions, prices, volume)

- Historical price data

- Resolution status

- WebSocket for real-time updates

Social Media:

- Twitter/X API for monitoring

- Post tracking & engagement

- Automated @replies (opt-in)

LLM APIs:

- Claude/GPT-4 for prediction extraction

- Embedding models for semantic matching

- Content moderation

4. USER INTERFACE

4.1 Web Platform

Homepage:

- Live leaderboard (top 20 pundits)

- Featured predictions (high-stakes, high-confidence)

- Recent resolutions (big wins/losses)

- Search bar (find any pundit)

Pundit Profile Page:

[Profile Header]

Name, photo, affiliation, social links

Overall P&L: +$12,450 (🟢 +15% this month)

Win Rate: 64% | ROI: +18% | Predictions: 87

[Performance Charts]

- P&L over time (line chart)

- Win/loss by domain (pie chart)

- Calibration curve

- vs. Market comparison

[Open Positions] (live updating)

Market | Entry | Current | Unrealized P&L

"Trump wins PA" | 65¢ | 72¢ | +$350 🟢

[Closed Positions] (paginated)

Market | Entry | Exit | P&L | Date

"Biden drops out" | 25¢ | $1.00 | +$750 🟢 | 2024-07-21

[Recent Predictions]

Quote | Confidence | Market | Status

Search & Filter:

- By domain (politics, economics, tech)

- By timeframe (last 30 days, all-time)

- By metric (P&L, win rate, volume)

- By position status (open, closed)

Market Detail Page:

- All pundits who predicted on this market

- Consensus vs contrarians

- Who was right/wrong

- Timeline of predictions

4.2 Browser Extension (Chrome/Firefox)

Features:

- Hover over pundit name on Twitter → popup with stats

- Inline badges: ✅ +$5k P&L | 68% win rate

- "Track this prediction" button

- Alert when tracked pundit makes new prediction

4.3 Mobile App (Future)

Core flows:

- Browse leaderboards

- Follow favorite pundits

- Get push alerts for new predictions

- Quick stats on the go

5. GO-TO-MARKET STRATEGY

5.1 Launch Strategy

Pre-Launch (Month 1-2):

- Select 20 high-profile pundits (mix of accurate + inaccurate)

- Backfill 3-6 months of historical predictions

- Build MVP website + basic tracking

- Create social media accounts

- Prepare "launch kit" (graphics, explainers)

Launch (Month 3):

- Go live with public leaderboard

- Twitter thread: "We tracked 20 pundits for 6 months. Here's who would've made money..."

- Individual callouts: "@pundit, you'd be up $X if you'd bet on your predictions"

- Submit to HN, Reddit, political forums

- Pitch to Polymarket for cross-promotion

Growth (Month 4-6):

- Viral moments: Highlight spectacular failures/successes

- Add 10-20 new pundits monthly based on community requests

- Encourage pundits to verify & claim profiles

- Media outreach: Data journalism partnerships

- Build API for third-party integrations

5.2 Target Audiences

Primary:

- Polymarket users (want better information sources)

- Politics junkies (chronically online, love drama)

- Traders/investors (looking for alpha)

- Media literate skeptics (tired of BS)

Secondary:

- Journalists (source for stories)

- Fact-checkers (new accountability tool)

- Good-faith pundits (want to prove credibility)

- Academics studying prediction/forecasting

5.3 Content Strategy

Twitter/X:

- Daily updates: "Today's biggest wins/losses"

- Weekly: "Pundit of the week"

- When predictions resolve: "@pundit called it!" or "This aged poorly..."

- Viral formats: Before/after screenshots, hall of shame

Blog/Newsletter:

- Deep dives on methodology

- Case studies: "How we tracked [big prediction]"

- Interviews with accurate predictors

- Industry trends: "Are political pundits getting worse?"

Partnerships:

- Polymarket: Official integration, co-marketing

- Podcasts: Provide guest stats, sponsor segments

- News orgs: Licensing data for chyrons/articles

6. MONETIZATION

6.1 Revenue Streams

Freemium Model:

Free Tier:

- Browse leaderboards

- View pundit profiles (limited history)

- Basic stats (P&L, win rate)

- See top predictions

Premium ($9.99/month or $99/year):

- Full prediction history

- Advanced analytics (Sharpe, calibration, etc.)

- Custom alerts ("Tell me when X makes a prediction")

- Export data (CSV, API)

- Ad-free experience

- Early access to new features

Pro Tier ($49/month - for traders/institutions):

- API access (10k requests/month)

- Real-time WebSocket feeds

- Custom filters & queries

- Institutional reporting

- White-label options

Additional Revenue:

- Polymarket affiliate (rev share on referred users)

- Data licensing (sell aggregated data to hedge funds, media)

- Verified badges for pundits ($99/year)

- Sponsored predictions (brands can sponsor market creation)

6.2 Unit Economics (Year 1 projections)

Costs:

- Infrastructure: $500/month (AWS, databases, APIs)

- LLM APIs: $1,000/month (prediction extraction)

- Data feeds: $300/month (news APIs, transcripts)

- Development: 1-2 FTEs (founders sweat equity initially)

Revenue (Conservative):

- Month 6: 100 free users, 10 premium ($100/month)

- Month 12: 5,000 free users, 200 premium ($2,000/month)

- Year 2: 50,000 free, 2,000 premium ($20k/month)

Path to profitability: 12-18 months with lean team

7. KEY RISKS & MITIGATION

7.1 Technical Risks

Risk: NLP fails to accurately capture predictions Mitigation:

- Human review queue for high-profile predictions

- Community flagging system

- Pundits can contest/verify their own predictions

Risk: Market matching is unreliable Mitigation:

- Conservative matching (only track high-confidence matches)

- Manual review for ambiguous cases

- Allow pundits to approve/reject matches

Risk: Polymarket API goes down or changes Mitigation:

- Cache all historical data locally

- Build adapters for multiple prediction markets

- Fallback to manual resolution if needed

7.2 Legal Risks

Risk: Defamation claims from pundits with bad track records Mitigation:

- Only track public statements with links to sources

- Use objective metrics (market data, not opinions)

- Clear disclaimer: "Simulated positions, not financial advice"

- Allow pundits to provide context/corrections

Risk: Copyright issues with quotes/transcripts Mitigation:

- Keep quotes minimal (fair use)

- Link to original sources

- Partner with transcript services for licensing

Risk: Financial regulations (are we giving investment advice?) Mitigation:

- Clear disclaimers everywhere

- Educational content, not recommendations

- Consult lawyers on terms of service

7.3 Business Risks

Risk: Pundits stop making predictions when tracked Mitigation:

- Start with historical tracking (can't avoid past)

- Frame as credibility boost for accurate predictors

- Most won't change behavior (ego, job requirements)

Risk: Polymarket loses liquidity or shuts down Mitigation:

- Diversify across prediction markets (Kalshi, Metaculus)

- Build proprietary resolution for non-market predictions

- Community voting as backup

Risk: Competitors copy the idea Mitigation:

- First-mover advantage, build brand early

- Network effects (more pundits = more value)

- Proprietary data (years of tracked predictions)

- Community moat (engaged users)

8. SUCCESS METRICS

8.1 Phase 1 (Months 1-6)

Product:

- 20+ pundits tracked

- 500+ predictions captured

- 100+ resolved positions

- <24hr lag from prediction to capture

Engagement:

- 1,000 monthly active users

- 50+ premium subscribers

- 10,000+ Twitter followers

- One viral moment (100k+ impressions)

Technical:

- 95%+ uptime

- <5% prediction capture error rate

- <10% market matching error rate

8.2 Phase 2 (Months 7-12)

Product:

- 200+ pundits tracked

- 5,000+ predictions captured

- Browser extension launched

- API in beta

Engagement:

- 10,000 monthly active users

- 200+ premium subscribers

- 5 verified pundits (claimed profiles)

- Featured in 3+ major media outlets

Revenue:

- $2,000 MRR

- $10k in annual contracts (API/data licensing)

8.3 Phase 3 (Year 2)

Product:

- 500+ pundits tracked

- Real money tracking for 10+ verified pundits

- Mobile app launched

- Multi-market support (beyond Polymarket)

Engagement:

- 100,000 monthly active users

- 2,000+ premium subscribers

- 50+ verified pundits

- Mentioned on major TV/podcast at least once

Revenue:

- $20,000 MRR

- Profitable (ramen profitable minimum)

9. TECHNICAL ROADMAP

Month 1-2: Foundation

- Set up infrastructure (AWS, databases)

- Build prediction capture pipeline

- Integrate Polymarket API

- Create basic data models

- Backfill 20 pundits, 6 months history

Month 3-4: MVP Launch

- Build web interface (leaderboard, profiles)

- Implement position simulator

- Create scoring algorithms

- Launch public beta

- Set up social media presence

Month 5-6: Iteration & Growth

- Add more pundits based on demand

- Improve NLP accuracy

- Build manual review tools

- Launch premium tier

- Implement basic API

Month 7-9: Scale

- Browser extension (Chrome/Firefox)

- Advanced analytics dashboard

- Verified pundit program

- Alert system (email/push)

- Multi-domain expansion (economics, tech)

Month 10-12: Monetization

- Full API launch

- Data licensing program

- Institutional partnerships

- Mobile app (iOS/Android)

- Real money tracking pilot

10. TEAM & RESOURCES

Initial Team (Month 1-6)

- 1x Full-stack Engineer/Founder: Platform development, infrastructure

- 1x ML/NLP Engineer: Prediction extraction, market matching

- 0.5x Designer: UI/UX, branding (contract/part-time)

- 0.5x Content/Community: Social media, content, user engagement (contract)

Expanded Team (Month 7-12)

- Add: 1x Backend Engineer (scaling, API)

- Add: 1x Mobile Developer (apps)

- Add: 0.5x Data Analyst (insights, reporting)

Technology Stack

Backend:

- Python (FastAPI for API, Celery for async tasks)

- PostgreSQL (main database)

- Redis (caching, queues)

- Docker (containerization)

Frontend:

- React/Next.js (web app)

- Tailwind CSS (styling)

- Recharts (data visualization)

Infrastructure:

- AWS (EC2, RDS, S3, Lambda)

- CloudFlare (CDN, DDoS protection)

- Vercel (frontend hosting)

ML/AI:

- OpenAI/Anthropic APIs (prediction extraction)

- Hugging Face (embeddings, matching)

- Custom fine-tuned models (future)

Monitoring:

- Sentry (error tracking)

- Grafana/Prometheus (metrics)

- PostHog (product analytics)

11. COMPETITIVE LANDSCAPE

Direct Competitors

None exist exactly, but adjacent:

- Metaculus: Crowd forecasting, not pundit tracking

- Good Judgment Open: Structured forecasting tournaments

- PolitiFact/FactCheck: Past claims, not future predictions

Indirect Competitors

- Twitter Community Notes (fact-checking)

- Prediction markets themselves (Polymarket, Kalshi)

- Media criticism sites (no quantitative tracking)

Competitive Advantages

- First mover: No one tracking pundits systematically with P&L

- Universal metric: P&L beats abstract accuracy scores

- Automated: No manual fact-checking, scales infinitely

- Real-time: Track predictions as they happen

- Market integration: Piggyback on Polymarket's infrastructure

12. LONG-TERM VISION (3-5 years)

Become the IMDB/Rotten Tomatoes for predictions:

- Every pundit has a profile and score

- Media orgs display scores in chyrons

- Standard metric: "64% TrackRecord"

- Browser extension used by millions

- Premium data product for institutions

Expand beyond politics:

- Corporate predictions (analyst earnings calls)

- Sports (commentator predictions)

- Tech (product launch predictions, startup success)

- Science (research outcome predictions)

Build the resolution layer:

- Own prediction market for non-Polymarket topics

- Community-driven resolution

- Become infrastructure for accountability economy

Exit scenarios:

- Acquisition by Polymarket (vertical integration)

- Acquisition by Twitter/X (native feature)

- Acquisition by Bloomberg/Financial Times (data product)

- Stay independent (profitable SaaS)

13. NEXT STEPS

Immediate Actions (Week 1)

- ✅ Finalize project outline

- ⬜ Register domain (TrackRecord.com, ThePunditIndex.com, TrackRecord.io?)

- ⬜ Set up GitHub repo, project management

- ⬜ Design database schema

- ⬜ List target pundits (first 20)

Sprint 1 (Weeks 2-4)

- ⬜ Build prediction capture MVP (Twitter only)

- ⬜ Integrate Polymarket API

- ⬜ Create basic position simulator

- ⬜ Test on 5 pundits, 3 months history

Sprint 2 (Weeks 5-8)

- ⬜ Build web frontend (leaderboard + profiles)

- ⬜ Implement scoring algorithms

- ⬜ Backfill 20 pundits

- ⬜ Internal testing & refinement

Sprint 3 (Weeks 9-12)

- ⬜ Public beta launch

- ⬜ Marketing push (Twitter, HN, Reddit)

- ⬜ Gather feedback, iterate

- ⬜ Add more pundits

14. OPEN QUESTIONS

- Name? TrackRecord, TrackRecord, PredictorIndex, AccountabilityLayer?

- Start with paper or push hard for real money opt-ins?

- Which 20 pundits first? (Mix of good/bad, left/right, mainstream/indie)

- Monetize early or grow free users first?

- Build in public or stealth until launch?

- Solo founder or find co-founder?

- Bootstrap or raise pre-seed?

- Which domain first? (Politics easiest, but economics has $ incentive)